ADOPTED - AUGUST 27, 2013

Agenda Item No. 15

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO APPROVE REVISING THE LOCAL ROAD PROGRAM AGREEMENT WITH MERIDIAN TOWNSHIP FOR THE REHABILITATION AND RESURFACING OF CORNELL ROAD, M-43 TO ORLANDO DRIVE, FOR THE INGHAM COUNTY ROAD DEPARTMENT

RESOLUTION # 13 - 343

WHEREAS, Meridian Township desires that improvements be performed on Cornell Road from M-43 to Orlando Drive, a total distance of approximately 2 miles, to include pavement recycling (crushing and shaping), grading, complete paving of two course asphalt at 4.25 inch total thickness, and other work; and

WHEREAS, the Ingham County Board of Commissioners passed resolution #13-308 at their July 23, 2013, meeting authorizing an agreement with Meridian Township for cost sharing on the Cornell Road project contingent upon Meridian Township approving the project as initially bid; and

WHEREAS, Meridian Township rejected the initial Cornell Road project bid and requested the project to be rebid omitting previously proposed shoulder widening and related work; and

WHEREAS, the revised Cornell Road project was rebid at a cost of $817,543, based on estimated quantities; and

WHEREAS, the Ingham County Board of Commissioners passed resolution #13-294 at their July 23, 2013, meeting authorizing an agreement with Michigan State University to participate in a research program funded by a Michigan Department of Environmental Quality (MDEQ) grant on the Cornell Road project, which will provide up to $192,000 of the cost for experimental rubber modified asphalt included in the low bid project cost; and

WHEREAS, the low bid as submitted does not fully utilize the MDEQ grant and thus the Road Department recommends modifying the project low bid to take full advantage of this grant which raises the project bid cost to $822,765 based on estimated quantities; and

WHEREAS, the County on behalf of the Road Department is willing to cause said improvements to be undertaken and to pay for a portion of the cost of said improvements from the County Road Fund, and funding secured through the aforementioned rubber modified asphalt study grant, and to contribute Road Department labor for certain work items on this project; and

WHEREAS, for 2013, the County on behalf of the Road Department has allocated to Meridian Township’s local roads, a maximum sum of $115,000.00 from the County Road Fund, which shall be matched equally by the Township to the extent used; and

WHEREAS, Meridian Township has accepted the revised project as re-bid and modified, and has agreed to fund the remaining cost of the revised project plus material cost of work items to be completed by the Road Department per the following exhibit (figures rounded to nearest dollar):

Modified Low Bid based on estimated quantities:  				$822,765

Less MDEQ Grant:      							($192,000)

Less County Road Fund Match:						($115,000)

Less low bid value of work items to be performed by Road Dept.:		($171,211)

Plus estimated material cost of work items by Road Dept.:			$  79,064

Estimated Meridian Township Contribution (net of above figures):		$423,618

Estimated Meridian Township Contribution (rounded)			$425,000

WHEREAS, in the event the final cost of the contracted portion of the improvements and/or the final cost of the materials supplied by the Road Department is greater than that set forth above, the excess costs will be paid solely by the Township, provided, however, that the Township excess payment will not exceed five percent (5%) of the Township contribution amount estimated above, $425,000, unless the Township agrees otherwise.

THEREFORE BE IT RESOLVED, that the Road Department shall cause the improvements identified above and incorporated herein by reference to be performed under a contract to be executed during the construction season of the 2013 calendar year.

BE IT FURTHER RESOLVED, that the County on behalf of the Road Department agrees to contribute up to $115,000.00 toward the cost of said improvement from the County Road Fund and to contribute Road Department labor for certain work items on this project as agreed upon between the Road Department and Meridian Township.

BE IT FURTHER RESOLVED, that in the event the final cost of the improvements is less than the cost estimates provided above, the savings shall accrue as follows: Savings in contracted improvements and Road Department supplied/Township funded material costs net of MDEQ grant shall first accrue to Meridian Township for any final total cost amounts down to twice the County Road Fund Match amount, $230,000, below which any savings shall be split between the County Road Fund and the Township; Savings in Road Department labor shall accrue to the County Road Fund.

BE IT FURTHER RESOLVED, that the Road Department shall invoice Meridian Township for its final total contribution upon completion of the project.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes entering into an agreement with Meridian Township to effect the above described local road improvement as provided above.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any necessary such agreement that is consistent with this resolution and approved as to form by the County Attorney.

BE IT FURTHER RESOLVED, that the actions authorized by this resolution replace that of resolution #13-308 passed by the Ingham County Board of Commissioners at their meeting of July 23, 2013.

COUNTY SERVICES:  Yeas:  Koenig, Celentino, Holman, Nolan, Tsernoglou, Maiville

Nays:  None    Absent:  De Leon         Approved 8/20/13

FINANCE:  The Finance Committee will meet on 8/22/13.