ADOPTED - JULY 28, 2015

AGENDA ITEM NO. 15

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO RESCIND AND REPLACE RESOLUTION #15-216

APPROVING LOCAL ROAD AGREEMENT WITH MERIDIAN TOWNSHIP

RESOLUTION # 15 – 265

WHEREAS, Meridian Township desires that improvements be performed on the streets listed below this resolution, a total distance of approximately 4.4 miles, to include Hot In Place Recycling (HIPR) and complete paving of one course asphalt at 1 inch thickness, with sidewalk ramp upgrades, curb and gutter repair, manhole adjustment, and other miscellaneous repairs where necessary, at an estimated cost of $666,000, which is necessary due to normal deterioration of the pavement; and

WHEREAS, at its June 9, 2015 meeting the Ingham County Board of Commissioners in Resolution #15-216 approved the Meridian Township local road projects at an estimated cost of $637,234.00, however this cost is now expected to be $666,000 plus additional possible costs for contingencies based on bids recently received such that Resolution #15-216 needs to be rescinded and the Local Road Agreement with Meridian Township needs to be reauthorized; and

WHEREAS,  Meridian Township may elect to reduce the scope of this project to fit available budget, which would be determined by its Township Board of Trustees at their next regularly scheduled meeting; and

whereas, the Road Department is willing to cause said improvements to be undertaken and to pay for a portion of the cost of said improvements from the County Road Fund under the 2015 Local Road Program; and

whereas, the Township is willing to pay the remaining portion of the cost of said improvements; and

WHEREAS, in the event the final cost of the improvements is greater than twice the maximum Road Department match amount set forth below, the excess cost will be paid solely by the Township, provided, however, that the Township excess payment will not exceed ten percent (10%) of the Township contribution amount established in the Agreement, unless the Township agrees otherwise.

THEREFORE BE IT RESOLVED, that the Road Department shall cause the improvements identified above and incorporated herein by reference to be performed under contracts per bid to be let and to be approved in separate resolutions by the Board of Commissioners during the construction season of the 2015 calendar year subject to final approval by, or as modified by the Meridian Township Board of Trustees at their next regularly scheduled meeting.

BE IT FURTHER RESOLVED, that for 2015, the County on behalf of the Road Department has allocated to Meridian Township’s local roads, a maximum sum of $115,000.00 from the County Road Fund, which shall be matched equally by the Township to the extent used.

BE IT FURTHER RESOLVED, that the County on behalf of the Road Department agrees to contribute up to $115,000.00 from the County Road Fund toward the cost of said improvement.

BE IT FURTHER RESOLVED, that in the event the final cost of the improvements is less than the estimate, the cost savings shall first accrue to the Township for any final cost amounts down to $230,000.00 (2 times the maximum match available of $115,000), and then be split evenly between the parties for any final cost amounts below $230,000.00.

BE IT FURTHER RESOLVED, that the Road Department shall invoice the Township for its contribution.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes entering into an agreement with Meridian Township to effect the above described local road improvements as provided above.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any necessary agreement that is consistent with this resolution and approved as to form by the County Attorney.

BE IT FURTHER RESOLVED, that Resolution #15-216 is hereby rescinded and replaced by this resolution.

COUNTY SERVICES:  Yeas:  Celentino, Koenig, Crenshaw, Banas, Bahar-Cook, Hope

Nays:  None     Absent:  Maiville     Approved  7/21/15

FINANCE:  Yeas:  Anthony, Bahar-Cook, Tennis, Tsernoglou, McGrain, Schafer, Case Naeyaert

Nays:  None     Absent:  None     Approved  7/22/15

MERIDIAN TOWNSHIP PROPOSED 2015 LOCAL ROAD PROGRAM:

| Section | Street | From | To | Verified Length (ft) | Verified Width (ft) | Pav't (syd) |
| --- | --- | --- | --- | --- | --- | --- |
| 8 | Highgate | Colony | Lake Lansing Rd | 1064 | 33 | 3901 |
| 8 | Highgate | Crestwood | Colony | 393 | 27 | 1179 |
| 8 | Patriot | Still Valley | Lake Lansing Rd | 1220 | 33 | 4473 |
| 10 | Bois Isle Dr (all) | Haslett Rd | Lake Lansing Rd | 1885 | 27 | 5655 |
|  | " (width change) | " | " | 1783 | 27 | 5349 |
| 17 | Wardcliff | S end, not incl bulb. | Heather | 2023 | 20 | 4496 |
| 20 | Comanche | Mt. Hope Rd | Sequoia Trail | 600 | 27 | 1800 |
| 21 | Ottawa | Chippewa | Nakoma | 1520 | 20 | 3378 |
| 21 | Woodcraft | Arrowhead | Ottawa | 1345 | 18 | 2690 |
| 22, 27 | Manitou | Birchwood | Hamilton | 3175 | 30 | 10583 |
|  | " (width change) | " | " | 1074 | 27 | 3222 |
| 25 | Victorian Hills | Chimney Oaks | Meridian Rd | 1660 | 22 | 4058 |
| 25 | Chimney Oaks | Not Incl CDS | Meridian Rd | 2500 | 22 | 6111 |
| 29 | Comanche | Copperhill | Mt. Hope Rd (entr) | 166 | 21 | 387 |
|  | " (width change) |  | (trans) | 100 | 50 | 556 |
|  | " (width change) |  | (straight) | 990 | 33 | 3630 |
| 35 | Scenic Lake Ct | Ponderosa | S end | 270 | 16 | 480 |
| 35 | Trails End Ct | Bonanza | S end | 1030 | 22 | 2518 |
| 28 | Maumee Court | off Apache | End | 500 | 11 | 611 |
|  |  |  | Total Quantities | 23298 |  | 65077 |
|  |  |  | Total Miles | 4.4 |  |  |