ADOPTED - OCTOBER 27, 2015

AGENDA ITEM NO. 28

Introduced by the Human Services, County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION AUTHORIZING AN AMENDMENT TO RESOLUTION #15-144 WITH

LAUX CONSTRUCTION, LLC FOR RENOVATIONS AT THE INGHAM COUNTY FOREST COMMUNITY HEALTH CENTER (FCHC)

RESOLUTION # 15 – 410

WHEREAS, Resolution #15-144 approved a contract with Laux Construction, LLC for renovations at the Ingham County Forest Community Health Center; and

WHEREAS, unexpected design and construction document changes were encountered; and

WHEREAS, the unexpected design and document changes resulted in a two and a half month project delay as well as additional design and construction costs; and

WHEREAS, the Facilities Department is asking to increase the contingency amount from $108,000.00 to $158,000.00; and

WHEREAS, the renovations will be performed for a total not to exceed cost of $1,599,900.00 which includes the increased contingency amount; and

WHEREAS, the Facilities Department is requesting a line item transfer of $50,000.00 from the approved CIP line item 511-61553-931000-02012 which has a balance of $337,250.00 for the Forest Community Health Center parking lot restoration project into the approved CIP line item 511-61553-976000-02012 which has a balance of $1,614,862.90 for Forest Building Additions & Improvements; and

WHEREAS, funds for this project remain available within the approved CIP line item 511-61553-976000-02012.

THEREFORE BE IT RESOLVED, the Ingham County Board of Commissioners hereby authorizes amending the contract with Laux Construction, LLC, 1535 Jessop Road, Dansville, Michigan 48819 to perform renovations at the Ingham County Forest Community Health Center for a total not to exceed cost of $1,599,900.00 which includes an increased contingency amount of $50,000.00.

BE IT FURTHER RESOLVED, the Ingham County Board of Commissioners hereby authorizes a line item transfer of $50,000.00 from the approved CIP line item 511-61553-931000-02012 which has a balance of $337,250.00 for the Forest Community Health Center parking lot restoration project into the approved CIP line item 511-61553-976000-02012 which has a balance of $1,614,862.90 for Forest Building Additions & Improvements.

BE IT FURTHER RESOLVED, that the Controller/Administrator is authorized to make any necessary budget adjustments consistent with this resolution.

BE IT FURTHER RESOLVED, the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any necessary documents that are consistent with this resolution and approved as to form by the County Attorney.

HUMAN SERVICES:  Yeas:  Tennis, Nolan, Anthony, Banas, McGrain, Maiville, Case Naeyaert

Nays:  None     Absent:  None     Approved  10/19/15

COUNTY SERVICES:  Yeas:  Celentino, Koenig, Crenshaw, Banas, Bahar-Cook, Hope, Maiville

Nays:  None     Absent:  None     Approved  10/20/15

FINANCE:  Yeas:  Anthony, Bahar-Cook, McGrain, Schafer, Case Naeyaert

Nays:  None     Absent:  Tennis, Tsernoglou     Approved  10/21/15