ADOPTED-SEPTEMBER 27, 2011

Agenda Item No. 15

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION AUTHORIZING A BUDGET ADJUSTMENT TO COMPLETE THE SHIFT DOOR REPLACEMENT – FELINE HOUSE PROJECT AND ENTERING INTO A CONTRACT

WITH LAUX CONSTRUCTION

RESOLUTION #11-273

WHEREAS, in February of 2011, the Ingham County Facilities Department recommended the Feline House Shift Door Replacement project be added as a priority item to the 2011 Capital Improvement Budget in the amount of $65,000 and the Board of Commissioners passed Resolution #64-11 authorizing the addition of the Feline House Shift Door Replacement to the Potter Park Zoo 2011 Capital Improvements; and

WHEREAS, a Request for Proposal for the replacement of the Feline House shift doors was issued by the Ingham County Purchasing Department with low bid from Laux Construction for $114,525 approved by the Purchasing Department; and

WHEREAS, an additional $58,000 is needed to complete the Feline Shift Door project; and

WHEREAS, the Facilities Department determined the Big Barn Tuck-Point project could be postponed to future years and $58,000 of the $90,000 budgeted for the project could be used to complete the Feline Shift Door Replacement Project.

THEREFORE BE IT RESOLVED, the Board of Commissioners approves a new total project budget for the Feline Shift Door Replacement in the amount of $123,000, which includes the base bid from Laux Construction for $114,525, Clark Trombley Randers engineering fees of $3,200, and contingency funds of $5,275.

BE IT FUTHER RESOLVED, the Board of Commissioners authorizes $58,000 from the Big Barn Tuck-point project approved in the 2010 Capital Improvement be transferred to the Shift Door Replacement – Feline House project.

BE IT FURTHER RESOLVED, the Ingham County Board of Commissioners authorizes the balance of $32,000 remaining in the Big Barn Tuck-Point project be returned to the Zoo fund balance, thereby canceling the Big Barn Tuck-Point project.

BE IT FURTHER RESOLVED, that the Controller/Administrator be authorized to make the necessary transfer of funds within the Potter Park Zoo Budget.

BE IT FURTHER RESOLVED, that the Board of Commissioners authorizes entering into a contract for the replacement of the Feline House Shift Doors in an amount not to exceed $114,525 with Laux Construction of Dansville, Michigan.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes the County Attorney to prepare the necessary documents.

BE IT FURTHER RESOLVED, that the Ingham County Board Chairperson and County Clerk are authorized to sign any contract documents consistent with the Resolution after approval as to form by the County Attorney.

ADOPTED-SEPTEMBER 27, 2011

Agenda Item No. 15

RESOLUTION #11-273

COUNTY SERVICES:  Yeas:  De Leon, Copedge, Celentino, Schor, Vickers, Dragonetti

Nays:  None     Absent:  None    Approved 9/20/11

FINANCE:  Yeas:  Schor, Tsernoglou, Bahar-Cook, McGrain, Dougan

Nays:  None              Absent:  Nolan   Approved 9/21/11