ADOPTED - NOVEMBER 27, 2012

Agenda Item No. 9

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO APPROVE PROPOSED INGHAM COUNTY ROAD AND BRIDGE PROJECTS FOR SUBMISSION TO TRI-COUNTY REGIONAL PLANNING COMMISSION TO BE CONSIDERED FOR INCLUSION IN THE 2014 – 2017 TRI-COUNTY REGIONAL TRANSPORTATION IMPROVEMENT PLAN

RESOLUTION #12-385

WHEREAS, federal funding is necessary for major road reconstruction, rehabilitation and resurfacing projects, and bridge rehabilitation and replacement projects; and

WHEREAS, federal road and bridge project funding requirements include regional coordination of such projects through the Tri-County Regional Planning Commission (TCRPC), which provides regional planning services for Clinton, Eaton and Ingham Counties, and all cities and villages within those counties; and

WHEREAS, the TCRPC project selection process involves review of projects submitted by member local road agencies for regional coordination and alignment with the region’s goals and objectives, and placement of projects selected for federal funding into the region’s Transportation Improvement Plan (TIP); and

WHEREAS, TCRPC will be calling for projects local road agencies wish to have considered for inclusion in the next, 2014 – 2017, TIP in December, 2012; and

WHEREAS, the former Road Commission, now Ingham County Department of Transportation and Roads (ROAD DEPARTMENT) previously approved staff recommendations for road improvement projects to be submitted for possible inclusion in the region’s TIP, and this approval will now be necessary by the Ingham County Board of Commissioners; and

WHEREAS, per Resolution #12-187, the County Road Advisory Board was convened for its first meeting on October 17, 2012, for, among other purposes, to advise the Board of Commissioners on projects to be submitted for federal funding; and

WHEREAS, upon reviewing the county road network needs, pavement condition ratings, traffic volumes and input from the various Townships, Road Department staff and the County Road Advisory Board recommend approval of the attached list of county road and bridge projects for submission to TCRPC to be considered for federal funding and inclusion in the 2014 – 2017 Tri-County Regional TIP.

THEREFORE, BE IT RESOLVED, that the Ingham County Board of Commissioners authorizes Road Department staff to submit the attached list of proposed Ingham County road and bridge projects to TCRPC to be considered for federal funding and inclusion in the 2014 – 2017 Tri-County Regional TIP per the TCRPC’s project selection process.

ADOPTED - NOVEMBER 27, 2012

Agenda Item No. 9

RESOLUTION #12-385

COUNTY SERVICES:  Yeas:  Holman, Grebner, Celentino, De Leon, Vickers

Nays:  None    Absent:  Schor  Approved 11/20/12

FINANCE:   Yeas:  Grebner, McGrain, Bahar-Cook, Tennis, Dougan,

Nays:  None                Absent:  Nolan           Approved 11/26/12

Existing 2013 - 2014 & Proposed 2015 - 2017 Federal-Aid Projects

2013:								  	  Funding   	           TIP Total

College Road @ Kipp Road   (intersection approach)		HRRR		$300,000

Zimmer Road & Grand River Avenue (intersection approach)	Safety		$200,000

Zimmer Road - Grand River Avenue to Haslett Road (resurface)	Rural STP   		$1,210,000

Zimmer Road - Grand River bridge to Sherwood Rd (resurface)	Small Urban           	$320,000

Zimmer Road Bridge over Red Cedar River (replace)		Local Bridge		$1,300,000

Marsh Road - M-43 to Tihart Road (resurface)			TEDF-F, Urban	$706,000

Van Atta Road Bridge over the Red Cedar River (replace)		Local Bridge	       	$985,000

Nobel Road Bridge over Doan Creek (replace)			Local Bridge	    	$500,000

Gale Road Bridge over Willow Creek (replace)			Local Bridge		$500,000

Holt Road Bridge over Deer Creek (rehabilitation)			Local Bridge	   	$115,000

Gramer Road Bridge over the Red Cedar River (rehabilitation)	Local Bridge	   	$275,000

Webberville Rd. Bridge over the Red Cedar River (rehabilitation)	Local Bridge	   	$278,000

2014 (Last year of the current TIP):

Kipp Road - US-127 to J & L Railroad (resurface)			TEDF-A		$400,000 1

Kipp Road - US-127 to Hull Road (pedestrian enhancements)	Safety		$230,200 2

Michigan Avenue - Waverly Road to City Limits (resurface)		Urban STP		$800,000

Lake Lansing Road - I-69 BL to Lac du Mont Drive (reconstruct)	Urban STP   	$1,000,000

Rural Countywide Preservation (ICDT&R force account work)	Rural STP		$400,000 3

PENDING FUNDING APPLICATIONS:

Central Park Drive - Okemos Road to M-43 (resurface)		TEDF-F		$550,000

Cornell Road & Tihart Road (intersection approach)			Safety		$250,000

Williams Road & DeCamp Road (intersection approach)		Safety		$200,000

Shoeman Road & Barry Road (intersection approach)		HRRR		$400,000

2015 (Proposed TIP entries):

Kipp Road - J & L Railroad to Dexter Trail (resurface)		Urban STP		$750,000 1

Bennett Road - Hagadorn Road to Okemos Road (resurface)	Urban STP		$700,000

Holt Road - Washington Road to Eifert Road (resurface)		Urban STP	$1,500,000 5

Columbia Road Bridge over Doan Creek (rehabilitation)		Local Bridge	  	$153,000

Meech Road Bridge over Doan Creek (rehabilitation)		Local Bridge	  	$125,000

Clark Road Bridge over Deer Creek (rehabilitation)			Local Bridge	  	$136,000

Hull Road Bridge over Sycamore Creek (replace)			Local Bridge   		$335,000

Marsh Road Bridge over CN Railroad (replace)			Local Bridge       	$1,250,000

Rural Countywide Preservation (ICDT&R force account work)	Rural STP		$560,000

2016 (Proposed TIP entries):

Cedar Street - Aurelius Road to Willoughby Road (resurface)	Urban STP		$650,000

Jolly Road - Dobie Road to Meridian Road (resurface) 		Urban STP	$1,000,000 5

Park Lake Road - Lake Lansing Road to Co. Line (resurface) 	Urban STP		$650,000 5

Rural Countywide Preservation (ICDT&R force account work)	Rural STP		$560,000

2017 (Proposed TIP entries):

Lake Lansing Road - Hagadorn Road to I-69 BR (resurface)	Urban STP		$750,000

Meridian Road - Jolly Road to M-43 (resurface) 			Urban STP		$950,000

Elm Road - Grand River Avenue to I-96 overpass (resurface)	Small Urban           	$375,000 4

Rural Countywide Preservation (ICDT&R force account work)	Rural STP		$560,000

NOTES:

- The MDOT Office of Economic Development awarded 2014 TEDF-A funds to improve Kipp Road from US-127 to the Gestamp plant.  Need to program 2015 Urban STP funds to complete Kipp Road from the Gestamp plant to Dexter Trail.

- The City of Mason received 2013 STP Safety funds to provide pedestrian enhancements along Kipp Road.  The city has asked if the enhancements can be included in the ICDT&R project.  Need to move funds to 2014.

- Present TIP entry contains funding equal to $477,000.  MDOT force account rules only allow for $400,000 of force account work per year.  Need to revise the 2014 TIP entry to $400,000.  Unused Rural STP funds carry over.

- The Elm Road, Small Urban STP project is the second priority on the current TIP’s illustrative list.  We anticipate receiving funding within the new TIP (2015 - 2017).  ICDT&R performed maintenance on the stretch of road and would propose improvements in 2017.

- Changed proposed 2016 Meridian Township projects from Okemos Road - Mt Hope to Lake Lansing to the two illustrated projects, per Township County Road Advisory Board member request.  Changed proposed 2015 Delhi Township project from Willoughby Road - Miriam Street to College Road to the illustrated project, per Township County Road Advisory Board member request.

- The Haslett Road project (2013 funds, but advanced constructed in 2012) may need additional federal funds due to eligible County Drain work Drain Office requested to be included in this project.

LONG RANGE PLAN LISTING (2010 - 2035):

Forest & Farm Lane Corridor	- Harrison to Mt Hope	(2015)		Urban STP	$2,600,000

2-lane to 4

Willow Road - Waverly Road to City Limit (2016)			Urban STP		$700,000

4-lane to 3

Holt Road - Washington Road to Eifert Road (2018)			Urban STP	$5,500,000

2-lane to 4

Hagadorn Road - Bennet Road to Mt Hope Road (2019)		Urban STP		$3,100,000

2-lane to 4

Aurelius Road - Harper Road to Holt Road (2020)			Urban STP		$2,400,000

2 & 3-lane

Jolly Road - Collins Road to Hagadorn Road (2026)			Urban STP		$6,000,000

2-lane to 4

Okemos Road - Central Park to Haslett Road (2031)		Urban STP	$25,000,000

Grade raise

Marsh Road - Central Park to Tihart Road (2035)			Urban STP		$5,900,000

4-lane to 5