ADOPTED - AUGUST 25, 2015

AGENDA ITEM NO. 17

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION AUTHORIZING AN INCREASE IN THE CONTRACTED AMOUNT WITH LAUX CONSTRUCTION TO BUILD THE RED PANDA EXHIBIT

RESOLUTION # 15 – 307

WHEREAS, Resolution #15-096 was accepted by the Board of Commissioners, awarding a contract to Laux Construction in the amount of $101,200.00 with a contingency of $5,800.00 to build a new Red Panda Exhibit; and

WHEREAS, the amount budgeted for the Red Panda Exhibit fencing was $10,000.00, but the lowest quote for adequate fencing was $15,399.00; and

WHEREAS, an increase in the contract with Laux Construction of $5,399.00 is required to account for the unbudgeted cost of the fencing, bringing the total contract amount to $106,599.00; and

WHEREAS, $2,799.00 of the additional cost of the fencing will be covered by the contingency, but a line item transfer of $2,600.00 is required to cover the remaining cost; and

WHEREAS, the Zoo would like to request a line item transfer of $2,600.00 from the Tree Shrew Holding Capital Improvement Project, line item #258-69900977000-1508Z, to the Red Panda Project, line item #258-69900-977000-1411Z; and

WHEREAS, once the above transfers are complete, the funds for this project will be available in the approved CIP line item #258-69900-977000-1411Z.

THEREFORE BE IT RESOLVED, the Ingham County Board of Commissioners hereby authorizes an increase in the contract with Laux Construction, 4218 Charlar Drive, Holt, Michigan 48842 to construct the new Red Panda Exhibit for a cost not to exceed $106,599.00.

BE IT FURTHER RESOLVED, the Controller/Administrator is authorized to transfer $2,600.00 from the above mentioned account into the approved Red Panda Exhibit CIP #258-69900-977000-1411Z.

BE IT FURTHER RESOLVED, the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any necessary documents that are consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Celentino, Koenig, Crenshaw, Banas, Bahar-Cook, Hope, Maiville

Nays:  None     Absent:  None     Approved  8/18/15

FINANCE:  Yeas:  Anthony, Bahar-Cook, Tsernoglou, Case Naeyaert

Nays:  None     Absent:  Tennis, McGrain, Schafer     Approved  8/19/15