ADOPTED – OCTOBER 26, 2021

AGENDA ITEM NO. 12

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AMEND AN ENGINEERING DESIGN SERVICES CONTRACT WITH

RS ENGINEERING, LLC FOR THE

WAVERLY ROAD BRIDGE OVER GRAND RIVER (SN 3871)

RESOLUTION #21 – 515

WHEREAS, the Ingham County Road Department received Local Bridge Program funding to perform preventative maintenance work on the Waverly Road Bridge over the Grand River (SN 3871) in Section 30 of Lansing Township, located between Old Lansing Road and Moores River Drive; and

WHEREAS, the Local Bridge Program provides funding for 95% of eligible construction costs, with the Road Department being responsible for the 5% funding match, design engineering, construction engineering and right of way costs; and

WHEREAS, the costs associated with project related design engineering, construction engineering and right of way costs are included in the 2021 Road Fund Budget; and

WHEREAS, the costs associated with the 5% funding match for the Local Bridge Program has been included in the 2022 Road Fund Budget; and

WHEREAS, the Ingham County Board of Commissioners adopted Resolution #21-151 to enter into an agreement with RS Engineering, LLC for a not to exceed fee of $16,000; and

WHEREAS, based upon the result of an independent bridge inspection performed by Great Lakes Engineering Group, the condition of the steel beams were found to be in worse condition than originally anticipated, resulting in a revised scope of work for RS Engineering, LLC; and

WHEREAS, in order for RS Engineering to perform the engineering design and creation of plan sheets associated with the steel repair and temporary support details deemed necessary per the Great Lakes Engineering Group inspection, a budget amendment is requested in the amount of $10,005.44 for a revised total budget of $26,005.44.

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners authorizes amending the engineering design services contract for the Waverly Road Bridge over the Grand River (SN 3871) with RS Engineering, LLC located at 6709 Centurion Drive, Suite 300, Lansing, MI 48917, for a revised contract amount of $26,005.44.

BE IT FURTHER RESOLVED, the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any necessary agreements that are consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Stivers, Celentino, Grebner, Sebolt, Slaughter, Peña

Nays:  None     Absent:  Naeyaert     Approved  10/19/2021

FINANCE:  Yeas:  Grebner, Polsdofer, Stivers, Schafer, Maiville

Nays:  None     Absent:  Tennis, Crenshaw     Approved  10/20/2021