ADOPTED - MARCH 8, 2022

AGENDA ITEM NO. 6

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AMEND AN ENGINEERING SERVICES AGREEMENT FOR THE

OKEMOS ROAD PROJECT WITH FISHBECK

RESOLUTION #22 – 092

WHEREAS, the Ingham County Road Department received state Local Bridge Program (LBP) funding, federal Earmark Repurposed Funds, federal Surface Transportation Program (STP) funding, federal National Highway Performance Program (NHPP) funding, and federal Congestion Mitigation and Air Quality Improvement Program (CMAQ) funding for the Okemos Rd project in Sections 16, 21, 28, and 33 of Meridian Township; and

WHEREAS, the costs associated with the design engineering, construction engineering, right-of-way acquisition, and the local portion of the construction costs are included in the 2020-2022 Road Fund Budgets; and

WHEREAS, the Ingham County Board of Commissioners adopted Resolution #20-194 to enter into an engineering services agreement with Fishbeck for a not-to-exceed fee of $234,000; and

WHEREAS, additional engineering services and unanticipated permitting efforts were required as part of the design process, resulting in a budget amendment request in the amount of $59,900, for a revised total budget of $293,900.

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners authorizes amending the engineering services contract for the Okemos Road Project with Fishbeck located at 5913 Executive Drive, Suite 100, Lansing, MI 48911, for a revised contract amount of $293,900.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any necessary agreements that are consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Sebolt, Stivers, Grebner, Celentino, Peña, Maiville

Nays:  None     Absent:  Naeyaert     Approved  03/01/2022

FINANCE:  Yeas:  Grebner, Tennis, Crenshaw, Polsdofer, Peña

Nays:  None     Absent:  Stivers, Schafer     Approved  03/02/2022