ADOPTED – MARCH 28, 2023

AGENDA ITEM NO. 9

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AMEND AN ENGINEERING DESIGN SERVICES CONTRACT

WITH BERGMANN FOR THE LAKE LANSING ROAD PROJECT

FROM ABBOT ROAD TO HAGADORN ROAD

RESOLUTION #23 – 124

WHEREAS, the Ingham County Road Department has been awarded Highway Safety Improvement Program funding to perform a road diet on Lake Lansing Road from Abbot Road to Hagadorn Road, which includes an intersection reconstruction at Lake Lansing Road, Towar Avenue, and Birch Row Drive in Section 6 of Meridian Township; and

WHEREAS, the Highway Safety Improvement Program provides funding for 80% of construction costs up to a capped amount of $600,000 for eligible construction items, with the Road Department being responsible for the remaining funding match, design engineering, construction engineering, and right of way costs; and

WHEREAS, the project costs associated with design engineering, right of way, construction engineering, and the local funding match for the Highway Safety Improvement Program are included in the 2023 Road Fund Budget; and

WHEREAS, the City of East Lansing has obtained $400,000 in funding through various sources, including the Ingham County Regional Trails and Parks Millage Fund, of which a portion can be used for engineering design costs; and

WHEREAS, the City of East Lansing has committed to funding $50,000 of the engineering design costs for this project, with the remaining portion of the available grant funding to be applied to the construction phase of the project; and

WHEREAS, the Ingham County Board of Commissioners adopted Resolution #22-021 to enter into an agreement with Bergmann for a not to exceed fee of $146,000 for engineering design services related to the Lake Lansing Road Project, of which $50,000 of the design services fee will be funded by the City of East Lansing; and

WHEREAS, during the design phase for the project, an expanded scope of work became necessary in order to analyze the existing and proposed rain gardens, design a sculpture foundation, and revise the intersection geometry based off stakeholder feedback received at a public meeting; and

WHEREAS, a budget amendment is requested in the amount of $14,500 for Bergmann to complete the necessary work described herein, for a total revised engineering design services budget of $160,500 for the overall project, of which $50,000 of the design services fee will be funded by the City of East Lansing.

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners authorizes amending the engineering design services contract for the Lake Lansing Road Project from Abbot Road to Hagadorn Road with Bergmann located at 7050 West Saginaw Highway, Suite 200, Lansing, MI  48917, in the amount of $14,500, for the not to exceed fee of $160,500, of which $50,000 will be funded by the City of East Lansing.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any necessary agreements that are consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Celentino, Peña, Grebner, Sebolt, Lawrence, Maiville, Ruest

Nays:  None     Absent:  None     Approved  03/21/2023

FINANCE:  Yeas:  Morgan, Grebner, Sebolt, Polsdofer, Peña, Johnson, Maiville

Nays:  None     Absent:  Tennis     Approved  03/22/2023