ADOPTED - AUGUST 22, 2023

AGENDA ITEM NO. 21

Introduced by the County Services and Finance Committees of the:

INGHAM COUNTY BOARD OF COMMISSIONERS

RESOLUTION TO AUTHORIZE AN AMENDATORY CONTRACT WITH THE

MICHIGAN DEPARTMENT OF TRANSPORTATION FOR THE LAKE LANSING ROAD PROJECT FROM WOOD STREET TO WEST ROAD

RESOLUTION #23 - 367

WHEREAS, the Road Department received state Transportation Economic Development Fund, Category F (TEDF) funding to rehabilitate Lake Lansing Road from Wood Street to West Road in Section 2 of Lansing Township; and

WHEREAS, the Ingham County Board of Commissioners authorized the execution of the Michigan Department of Transportation (MDOT) Contract 20-5544 per Resolution #21-120; and

WHEREAS, the Ingham County Board of Commissioners authorized a construction contract with Michigan Paving & Materials Company per Resolution #21-289; and

WHEREAS, the construction phase for the Lake Lansing Road project was substantially completed in 2021; and

WHEREAS, due to unforeseen construction changes occurring as a result of COVID manufacturing shortages, the eligible road related construction costs were reduced, impacting the amount of TEDF funding provided to the project; and

WHEREAS, MDOT revised the funding participation ratio to account for these unforeseen changes, resulting in an increase in the funding participation ratio from 24% as detailed in MDOT Contract 20-5544 to 30% as detailed in the MDOT Amendatory Contract 23-5295; and

WHEREAS, TEDF funding was previously provided to the Road Department for this project in the amount of $285,646.30, but due to the reduced project costs, a refund to MDOT is required; and

WHEREAS, by increasing the participation funding percentage to 30% with the Amendatory Contract 23-5295, the Road Department will only have to refund $13,521.37 of the TEDF funding instead of $67,946.36 as required under Contract 20-5544; and

WHEREAS, the construction costs for this project were originally included in the 2021 Road Fund Budget, but the funding refund would occur as part of the 2023 Road Fund Budget.

THEREFORE BE IT RESOLVED, that the Ingham County Board of Commissioners authorizes entering into Amendatory Contract #23-5295 with the Michigan Department of Transportation for the Lake Lansing Road Project from Wood Street to West Road in Section 2 of Lansing Township, to amend the funding participation ratio to 30%, ultimately reducing the Road Department’s refund of TEDF funding to $13,521.37, which has been included in the 2023 Road Fund Budget.

BE IT FURTHER RESOLVED, that the Ingham County Board of Commissioners authorizes the Board Chairperson to sign any necessary agreements that are consistent with this resolution and approved as to form by the County Attorney.

COUNTY SERVICES:  Yeas:  Celentino, Peña, Grebner, Sebolt, Lawrence, Maiville, Ruest

Nays:  None     Absent:  None     Approved  08/15/2023

FINANCE:  Yeas:  Morgan, Grebner, Tennis, Sebolt, Polsdofer, Peña, Johnson, Maiville

Nays:  None     Absent:  None     Approved  08/16/2023